# Automation Testing Platform v3.0

## Executive Vision

### Vision

Build a **Unified Quality Engineering Platform** through iterative validation.

Long-term Vision (3–5 years):

E2E orchestration

Unified Report Center

Test Management

AI Failure Analysis

Scheduling & CI/CD

Plugin ecosystem

**Principle:** Vision is long-term; implementation is phase-by-phase with validation gates.

## Problem

Teams using Playwright, manual testing and CI struggle with:

Fragmented reports

Slow debugging

Poor artifact management

No unified visibility

## Target Customer (ICP)

Primary:

QA Automation Lead

QA Team

Secondary:

Developers

QA Manual

Tech Leads

## Core Value

Run → Collect → Normalize → Analyze → Recommend

## MVP

Local Agent

Playwright orchestration

Unified Report Center

Screenshot/Video/Trace

AI-ready report schema

Production Safety Guard

## Product Components

Web Dashboard

API Server

Runner Agent

Report Center

Test Management

AI Service

Scheduler

Plugin SDK

## Roadmap

### Phase 0

3–5 design partners

Validate ICP

Define success metric (time-to-root-cause)

### Phase 1

Agent

E2E Runner

Report Center

Safety Policy

Artifact retention

### Phase 2

Test Management

Manual execution

Import (Excel/TestRail/Xray/JUnit)

### Phase 3

Scheduler

CI ingestion

Notifications

### Phase 4

AI Failure Analysis

Smart triage

Flaky detection

### Future

Visual Regression

Performance

Security

Plugin Marketplace

## Key Architecture Decisions

Agent pull only

Reporter SDK optional for low-friction adoption

Playwright is an execution engine, not the product

Unified Report Center is the core differentiator

AI proposes fixes; never auto-heals

## Risks

Runner complexity

Storage cost

Test identity

Version pinning

Scope creep

## Success Metric

Median time from failed run to root-cause hypothesis.